Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories & Story Points)

| Date | 15 July 2026 |
| --- | --- |
| Team ID | SWTID-2026-9567 |
| Project Name | AI Powered Debt Relief & Financial Recovery Platform |
| Maximum Marks |  |

Product Backlog, Sprint Schedule & Estimation

| Sprint | Functional Requirement (Epic) | User Story No. | User Story / Task | Story Points | Priority | Team Member |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Registration | USN-1 | Register using name, email and password | 2 | High | Team Member |
| Sprint-1 | User Login | USN-2 | Login securely using email and password | 1 | High | Team Member |
| Sprint-1 | Financial Profile | USN-3 | Add income, expenses and loan details | 3 | High | Team Member |
| Sprint-1 | Dashboard | USN-4 | View borrower dashboard and financial summary | 3 | High | Team Member |
| Sprint-2 | Financial Analysis | USN-5 | Calculate financial health score | 3 | High | Team Member |
| Sprint-2 | Settlement Prediction | USN-6 | Generate AI-based settlement recommendations | 5 | High | Team Member |
| Sprint-2 | AI Negotiation | USN-7 | Generate AI negotiation strategy | 5 | High | Team Member |
| Sprint-2 | Negotiation Letter | USN-8 | Generate professional settlement letter | 3 | Medium | Team Member |
| Sprint-3 | Loan Priority | USN-9 | Analyze and prioritize borrower loans | 3 | High | Team Member |
| Sprint-3 | AI History | USN-10 | View previous AI recommendations | 2 | Medium | Team Member |
| Sprint-3 | Database | USN-11 | Store borrower, loan and settlement data | 3 | High | Team Member |
| Sprint-3 | Testing | USN-12 | Perform functional testing and bug fixing | 3 | High | Team Member |
| Sprint-4 | Deployment | USN-13 | Deploy application using FastAPI & Uvicorn | 2 | Medium | Team Member |
| Sprint-4 | Performance | USN-14 | Optimize APIs and improve application performance | 3 | Medium | Team Member |
| Sprint-4 | Documentation | USN-15 | Prepare final project documentation | 2 | High | Team Member |

Sprint Summary

| Sprint | Story Points |
| --- | --- |
| Sprint-1 | 9 |
| Sprint-2 | 16 |
| Sprint-3 | 8 |
| Sprint-4 | 7 |

Total Story Points = 40

Estimated Velocity = 40 ÷ 4 = 10 Story Points per Sprint