Project Planning Phase

Sprint Planning & Velocity Calculation

A Sprint is a fixed period during which the development team completes a planned set of tasks.

An Epic is a large feature that is divided into smaller User Stories and completed over multiple sprints.

A User Story is a small functional requirement that contributes to completing an Epic.

A Story Point represents the effort required to complete a user story using the Fibonacci scale.

Story Point Scale (1, 2, 3, 5)

- 1 – Very Easy Task

- 2 – Easy Task

- 3 – Moderate Task

- 5 – Difficult Task

Sprint 1

Epic 1 – Application Setup

- Python Backend Environment Setup (USN1) – 2

- Backend Dependency Installation (USN2) – 2

- React + Vite Frontend Setup (USN3) – 3

- Project Structure Organization (USN4) – 3

Epic 2 – AI & Financial Processing

- FastAPI Backend & API Endpoints (USN5) – 5

- Financial Engine Module (USN6) – 5

Total Story Points in Sprint 1

2 + 2 + 3 + 3 + 5 + 5 = 20

Sprint 2

Epic 3 – Settlement & Database

- Settlement Prediction System (USN7) – 3

- AI Negotiation Strategy Engine (USN8) – 5

- Fallback Logic Implementation (USN9) – 2

- Database & Data Handling (USN10) – 3

Epic 4 – Frontend Development

- User Interface Development (USN11) – 5

- Frontend Integration with FastAPI (USN12) – 3

- Financial Dashboard & Data Visualization (USN13) – 5

- UI Enhancements (USN14) – 2

Total Story Points in Sprint 2

3 + 5 + 2 + 3 + 5 + 3 + 5 + 2 = 28

Sprint 3

Epic 5 – Testing & Deployment

- System Testing (USN15) – 3

- Error Handling & AI Fallback Testing (USN16) – 3

- Performance Optimization (USN17) – 5

Epic 6 – Version Control & Deployment

- GitHub Repository Setup (USN18) – 2

- Project Cleanup & Folder Organization (USN19) – 2

- Deployment Configuration (USN20) – 3

Total Story Points in Sprint 3

3 + 3 + 5 + 2 + 2 + 3 = 18

Total Story Points

- Sprint 1 = 20

- Sprint 2 = 28

- Sprint 3 = 18

Total Story Points

20 + 28 + 18 = 66

Velocity Calculation

Velocity = Total Story Points Completed / Number of Sprints

Total Story Points = 66

Number of Sprints = 3

Velocity = 66 / 3

Velocity = 22 Story Points per Sprint

Final Velocity

Your team's velocity is 22 Story Points per Sprint.